## Slide 1
26/08/2026
Team Members P. Sowmya (2420030457) N. Amrutha Lekha (2420030477)
 | Under the Guidance of Dr. Srilatha Patha Associate Professor, Department of Computer Science and Engineering, KLH CSE Bowrampet Campus
CNAD Project Review-1
ImpactFlow – Cloud-Native Software Change Impact & Risk Prediction Platform

## Slide 2
Outline of Project Work
Challenges
Research Objectives
Conclusion & Future Work
References
Publications Details
Focus
Introduction
Literature Survey

## Slide 3
Focus
ImpactFlow is a cloud-native platform focused on predicting the risk and impact of software changes before they are deployed to production.
Primary focus: microservice-based systems, where a single code change can ripple across many interconnected services in unpredictable ways.
Combines change-impact analysis with an AI/ML-based risk-prediction model to give developers and DevOps teams pre-deployment visibility.
Delivered as a fully cloud-native solution – Spring Boot microservices, containerized with Docker, orchestrated on Kubernetes, and integrated into a DevSecOps-driven CI/CD pipeline.
Goal: shift risk assessment left – from reactive incident response after deployment to proactive, data-driven decision-making before deployment.

## Slide 4
Introduction
Modern software systems are increasingly built as microservices – independently deployable components that communicate over the network and evolve continuously.
While this architecture improves scalability and agility, it also makes it harder to know how a single code change will ripple across dozens of interconnected services.
Existing CI/CD pipelines are good at verifying that code works (unit and integration tests), but they don't tell teams what could break downstream, or how risky a change really is.
ImpactFlow introduces an AI/ML-powered change-impact and risk-prediction layer that sits between "code submitted" and "code deployed," giving teams actionable, pre-deployment insight.
Built as a cloud-native system with DevSecOps and MLOps woven throughout, it aims to reduce production incidents while keeping releases fast and confident.

## Slide 5
Problem Statement
Modern microservice-based systems evolve continuously – even a small code change can ripple across many interconnected services.
Developers and DevOps teams often lack visibility into which components a given change will affect before it is deployed.
Existing CI/CD pipelines validate code correctness through testing, but do not assess the downstream risk or impact of a change.
This gap between submitting a change and understanding its consequences increases production incidents, rollback effort, and delayed releases.
There is a clear need for a system that can proactively assess change risk before deployment, not just after failures occur.

## Slide 6
Objectives
Analyze proposed code changes and their dependencies to automatically identify the services/modules likely to be affected.
Design and build ImpactFlow as a set of Spring Boot microservices, using Eureka for service discovery and Spring Cloud Gateway for routing.
Develop an AI/ML-based risk-prediction model that scores each change and gives recommendations, following a complete MLOps workflow (train, version, deploy, monitor).
Embed DevSecOps practices throughout the pipeline – automated code-quality, security and vulnerability scanning at every stage.
Containerize all services with Docker and deploy them on Kubernetes using Helm charts, automated through a GitHub Actions CI/CD pipeline.
Enable real-time observability of the platform using Prometheus and Grafana, so service health and performance can be monitored continuously.

## Slide 7
Authors | Title of the Paper | Methodology | Inferences | Limitation/Future work
Kapel et. al. [1] | Learning from Change: Predictive Models for Incident Prevention in a Regulated IT Environment, ICSE-SEIP, 2026 | ML classifiers (XGBoost, LightGBM, HGBC) trained on a real-world one-year bank change/incident dataset to score deployment risk pre-change, with SHAP used for feature-level explainability | Data-driven ML models outperform the existing rule-based baseline at flagging incident-inducing changes before deployment, while remaining auditable and explainable for a regulated environment | Precision stays low in absolute terms (best ~0.05) due to heavy class imbalance; evaluated only within one bank's environment, limiting generalizability to other domains
Musco et. al. [2] | A Learning Algorithm for Change Impact Prediction, RAISE (ACM), 2016 | Weighted call-graph learning (Binary and Dichotomic edge-update algorithms) trained on code mutations to estimate the likelihood that a change propagates along each call-graph edge | The learning-based model (LCIP) predicts change impact with 74% precision and 85% recall (F-score 64%), outperforming a standard transitive-closure baseline on two large Java projects | Evaluated only on synthetic, mutation-generated changes; authors note the need to validate on real-world commit histories and extend the approach to more languages and larger systems
Giamattei et. al. [3] | Change Impact Analysis in Microservice Systems: A Systematic Literature Review, Journal of Systems and Software, 2024 | Systematic literature review screening 1,669 papers, narrowed down to 29 primary studies on tools, methods and metrics used to measure change impact in microservice architectures | Most existing change-impact-analysis techniques for microservices assess only a single aspect of impact (e.g., structural or performance) rather than the system holistically, and tool support remains immature | Authors identify open challenges in improving detection accuracy, combining multiple impact dimensions, and validating approaches on real, production-scale microservice systems
Literature Survey

## Slide 8
Problem Gap Identification
Traditional CI/CD pipelines check that code works (unit/integration tests) but do not evaluate the risk or blast-radius of a change.
There is no proactive way to flag which downstream services are likely to break before a change is deployed.
In practice, change impact is usually discovered only after something fails in production – leading to rollbacks and incident response.
Manual dependency tracking does not scale in large, distributed microservice architectures with many interconnected services.
Gap: the absence of an integrated, data-driven risk-prediction layer sitting between “code change submitted” and “code change deployed”.

## Slide 9
Innovation, Creativity, and Novelty
Goes beyond conventional CI/CD testing by pairing change-impact analysis with an AI/ML-generated risk score and recommendations.
Treats risk prediction as a first-class MLOps workflow – the model is trained, versioned, deployed and continuously monitored/retrained.
Bakes DevSecOps into the pipeline itself: SonarQube (code quality), Trivy (container vulnerabilities) and OWASP ZAP (dynamic security testing) run automatically on every change.
Fully cloud-native design – independently deployable Spring Boot microservices, Kafka-based event-driven communication, Kubernetes + Helm deployment, NGINX Ingress with TLS.
Gives developers actionable, pre-deployment guidance instead of only post-hoc alerts after something has already broken.

## Slide 10
Feasibility and Project Plan
Technically feasible – built entirely on mature, well-supported open-source technology: Spring Boot, Kafka, Docker, Kubernetes, GitHub Actions.
Modular microservices design allows the team to build, test and demo each service independently and incrementally across the semester.
Only a modest, historical set of code-change/commit data is needed to train the initial ML risk-prediction model, keeping the scope achievable.
Phase | Key Activities | Duration
Phase 1 | Requirements gathering & system/architecture design (microservice boundaries, DB-per-service plan) | Weeks 1–2
Phase 2 | Core microservice development – REST APIs, Eureka discovery, Spring Cloud Gateway, JWT security | Weeks 3–5
Phase 3 | ML risk-prediction model – data preparation, training, versioning (MLOps pipeline) | Weeks 5–7
Phase 4 | CI/CD & DevSecOps integration – GitHub Actions, SonarQube, Trivy, OWASP ZAP | Weeks 7–9
Phase 5 | Containerization & Kubernetes deployment – Docker, Helm, NGINX Ingress, Kafka events | Weeks 9–10
Phase 6 | Testing, monitoring setup (Prometheus/Grafana), evaluation & documentation | Weeks 10–12

## Slide 11
Project Timeline
ImpactFlow – Six-Phase Delivery Plan
Phase 1
Requirements &
Architecture Design
Weeks 1–2
• Gather functional & non-functional requirements
• Define microservice boundaries
• Plan DB-per-service design
Phase 2
Core Microservice
Development
Weeks 3–5
• Build REST APIs
• Integrate Eureka service discovery
• Configure Spring Cloud Gateway & JWT
Phase 3
ML Risk-Prediction
Model
Weeks 5–7
• Prepare & preprocess training data
• Train the risk-prediction model
• Version model via MLOps pipeline
Phase 4
CI/CD &
DevSecOps
Weeks 7–9
• Automate builds with GitHub Actions
• Run SonarQube code-quality scans
• Scan with Trivy & OWASP ZAP
Phase 5
Containerization &
K8s Deployment
Weeks 9–10
• Containerize services with Docker
• Deploy via Helm on Kubernetes
• Configure NGINX Ingress & Kafka events
Phase 6
Testing &
Monitoring
Weeks 10–12
• Test end-to-end functionality
• Set up Prometheus & Grafana
• Finalize evaluation & documentation
Expected
Outcome
✓ Proactive, pre-deployment risk visibility
✓ Fewer production incidents & rollbacks
✓ Automated DevSecOps quality gates
✓ Full MLOps model lifecycle
✓ Real-time observability with Prometheus/Grafana
✓ Faster, more confident releases

## Slide 12
Conclusion & Future Work
ImpactFlow addresses a real gap in modern CI/CD pipelines by adding a proactive, AI/ML-driven risk-prediction layer between code submission and deployment.
The cloud-native microservice design (Spring Boot, Eureka, Spring Cloud Gateway, Kafka) makes the platform scalable, modular and independently deployable.
Embedding DevSecOps (SonarQube, Trivy, OWASP ZAP) and full MLOps lifecycle management ensures the risk model stays secure, accurate and continuously improving.
Expected outcome: fewer production incidents and rollbacks, real-time observability via Prometheus/Grafana, and faster, more confident releases for development teams.
Future Work: extend the risk model with deeper historical training data, support polyglot codebases beyond Java/Spring Boot, and add automated rollback recommendations triggered directly by high-risk predictions.

## Slide 13
References
[1] Kapel et al., "Learning from Change: Predictive Models for Incident Prevention in a Regulated IT Environment," ICSE-SEIP, 2026.
[2] Musco et al., "A Learning Algorithm for Change Impact Prediction," RAISE, ACM, 2016.
[3] Giamattei et al., "Change Impact Analysis in Microservice Systems: A Systematic Literature Review," Journal of Systems and Software, 2024.
[4] Spring Boot, Spring Cloud Netflix Eureka & Spring Cloud Gateway — Official Documentation, VMware Tanzu / Spring.io.
[5] Kubernetes, Helm, and Prometheus/Grafana — Official Documentation, Cloud Native Computing Foundation (CNCF).
[6] SonarQube, Trivy, and OWASP ZAP — Official Documentation, SonarSource / Aqua Security / OWASP Foundation.

## Slide 14
Publications Details
Paper Title: "ImpactFlow: A Cloud-Native, AI/ML-Driven Framework for Software Change Impact and Risk Prediction" (working title).
Authors: P. Sowmya, N. Amrutha Lekha, under the guidance of Dr. Srilatha Patha, Department of CSE, KLH CSE Bowrampet Campus.
Target Venue: A peer-reviewed conference/journal in cloud computing, DevOps, or AI-driven software engineering (venue to be finalized).
Status: In preparation – manuscript to be drafted after the ML risk-prediction model and MLOps pipeline are validated (Phase 3–4 of the project plan).
Planned Submission Timeline: Targeted for submission after project evaluation, on completion of Phase 6 (Weeks 10–12).